## Slide 1: PAYDAY
Team Rocket
Back-End Developers: Andrew Rutherford, Benjamin Byrd
Front-End Developer: Sheehan Toufiq
Database Developers: Justin Patel, Suraj Sequiera

## Slide 2: Roles

## Slide 3: What Changed?
Throughout the Project, we ran into issues with time vs. functionality. Our ideas became out of scope for what we could accomplish in the allocated time.
This changed what we thought should be functional and non-functional in our RTM.
  Redundancy was eliminated
  Graphical representation for the use cases were made to help visualize the system
  Removed Employee view function of their clock-in and clock-out time

## Slide 4: Difficulties
We started with 60 RTMs, making our project out of scope with the allocated time.
  We downsized the original RTM list to make it more manageable in regards to our time and resources available.
When we started implementing all of our designs and ideas, we ran into trouble mapping our back-end to our database and front-end.
Complications from implementing an unfamiliar platform to develop the code.
3-Tier Architecture was beneficial in dividing the workload in our team, based upon individual skillsets.

## Slide 5: What we got out of the course
Software Engineering is much more than just coding.
It is how well we understand what we are going to implement.
It gave us a better outlook on how to develop and associate with clients in a work environment, rather than just conceptual knowledge learned in school.
We gained experience and knowledge of how to implement a project in a team based environment.
The importance of documentation and why it is essential for software development.